(Insert Your Company Name and Logo Here)

______________________________________________________________________________

- Project Name

- Detailed Cost Estimate Variance Log

______________________________________________________________________________

- Prepared By: xxxxxxxxx

Date of Publication: mm/dd/yyyy

___________________________________________________________________________________________

Revision History

| Version | Date | Author(s) | Revision Notes |
| --- | --- | --- | --- |
| 1.0 |  | (Original author) |  |

Copyright and Intellectual Property Statement

This template is the intellectual property of TenStep, Inc. It may be used and modified within the terms and conditions of your TenStep, Inc. license agreement (Member, Browse, Consultant, etc.) Unauthorized use, sale, resale, copying, etc. are strictly forbidden by USA and international copyright law. (Remove this comment section from final document.)

This log is used to track variances between estimates expenditures and the actual costs incurred. Some resources may cost more than estimated and others may cost less than estimated. The financial impact on the total project is based on the accumulation of all of the variances combined.

The format of this table is based on the original Resource Requirements template utilized earlier.  (Remove this comment section from final document.)

| WBS Element | # Type of Resource | Estimated Cost per Unit | Actual Cost per Unit | Number of Units | Total Variance | Comments / Options |
| --- | --- | --- | --- | --- | --- | --- |
| 1.1.2 | Programmers | $50 | $55 | 200 hours | ($1,000) | We were not able to find a second programming resource in the rate range we had targeted. |
| 2.1.2 | Desktop computers | $1,000 | $850 | 10 | $1,500 | The vendor reduced prices between the time the cost of the workstations were estimated and when they were actually purchased. |