(Inserte el logo de su empresa aquí)

________________________________________________________________

- [Nombre del Proyecto]

Lista de verificación de calidad

para proyectos subcontratados

________________________________________________________________

Preparado por: [Nombre]

Fecha de Publicación: [dd/mm/aaaa]

______________________________________________________________________

Historia de revisiones

| Versión | Fecha | Autor(es) | Notas de revisión |
| --- | --- | --- | --- |
| 1.0 |  | [Autor Original] |  |

Declaración de propiedad intelectual

Esta plantilla es propiedad intelectual de Tenstep Latinoamérica. Puede ser usada y modificada dentro de los términos y condiciones de la licencia de uso de Tenstep. (Premium). El uso no autorizado, la venta, reventa, copia, etc. Están estrictamente prohibidos por las leyes internacionales correspondientes.

Este comentario podrá ser eliminado de la versión final del documento

® Todos los derechos reservados

Si se subscontrata un proyecto con un tercero, también se ceden las responsabilidades cotidianas de la gestión del proyecto. Sin embargo, la empresa continúa teniendo la necesidad de tener un nivel de involucración para validar que el proyecto está progresando bien y que el tercero entregará de acuerdo a las expectativas. Esto requiere que el tercero proporcione retroalimentación significativa y proactiva respecto al estatus del proyecto. También es necesario que que la organización se sienta cómoda con los procesos generales que está usando el proveedor para dirigir el proyecto.

El aseguramiento de calidad se refiere a los procesos usado pare dirigir el proyecto y para crear los entregables (en contraste con el control de calidad, el cual se refiere a las actividades para producir en realidad los entregables). Dado que no se es responsable de la creación de entregables (Control de calidad), es necesario que exista confianza en que el proveedor está usando procesos sanos (aseguramiento de calidad) para dirigir el proyecto e integrar los productos.

Esta lista de verificación para proyectos subcontratados, contiene los criterios necesarios para verificar:

- Que los acuerdos establecidos contengan la información necesaria para gestionar la relación en el futuro. Por ejemplo, si se requieren reportes periódicos, es necesario asegurar que esto se incluya en la Definición del Proyecto o bien en el contrato. Si se desea validar que los entregables intermedios son aceptables para la organización, se deben acordar los criterios de aceptación de manera anticipada.

- Que el proyecto se está desarrollando conforma al plan y que se conoce cualquier desviación con respecto al plan. Estas preguntas de seguimiento pueden ser programadas en periodos acordados o bien al alcanzar un hito en el proyecto.

- Que el proyecto concluye conforme a lo esperado con base en la definición y el contrato.

Esta lista de verificación contiene las preguntas básicas para conocer mejor el estado del proyecto. Deberán ser complementadas con preguntas específicas para cada proyecto y contrato celebrado con el proveedor. Si cualquiera de las partes establece cualquier acuerdo  o compromiso, éstos deberán se incorporados a esta lista de modo que puedan ser monitoreados a lo largo del proyecto.

Nota:

ote:

- This checklist picks up when the project has already been defined and the outsourcer has been chosen. It should not be used to define the project or pick the outsourcer.

- This checklist assumes that you are outsourcing a project, such as an IT development project. This checklist will not work if you are outsourcing a department or a service. For instance, if you are outsourcing your ongoing help desk services, this checklist will not be applicable.

- The assumption for the checklist is that a Project Definition was created, along with a formal contract. (Your company may have a different term for the Project Definition, such as project charter or statement of work.) If this planning document is not prepared and formally approved, the information on the checklist needs to be a part of the contract.  (Remove this comment section from final document.)

| Beginning of the Project |  | Y/N |
| --- | --- | --- |
| Project Definition |  |  |
|  | Has a Project Definition (or similar document) been prepared by your company or the outsourcer? |  |
|  | Has the project scope been clearly defined, including a description of every final deliverable to be produced? |  |
|  | Have any areas out of scope been clearly documented? |  |
|  | Have expectations been agreed to for the level of quality of the deliverables, including completeness and correctness criteria? |  |
|  | Have overall project costs been documented and agreed to? |  |
|  | Have firm deadline dates been agreed to and confirmed? |  |
|  | Has systems, user, and code documentation been included as deliverables? |  |
|  | Have training needs been addressed as deliverables? |  |
|  | Has a Project Definition been approved in writing by the appropriate stakeholders and managers at your company and the outsourcer? |  |
|  | Has a comprehensive project workplan been created by the outsourcer? (Your company does not need to approve it. Just validate that it exists and is reasonable.) |  |
| #### Project Management Procedures |  |  |
|  | Does the outsourcer have clear procedures in place for managing issues, scope, and risk? |  |
|  | Is your company clear on what its role is in the management of issues, scope, and risk? |  |
|  | Does the outsourcer have a process in place to manage overall quality? |  |
|  | Do your company and the outsourcer have an agreement on the level and frequency of formal communication that is expected during the project? |  |
|  | Has the vendor been clear on what resources they need from your company and when they will be needed? |  |
|  | Have turnover procedures been established and agreed to? |  |
|  | Have a number of milestones been established to review progress so far and validate the project is on track for completion? |  |
| Contract |  |  |
|  | Is there a contractual agreement that spells out the expectations of both parties in terms of deliverables to be produced, deadlines, payment schedule, completeness and correctness criteria, etc? |  |
|  | Does the contract describe a process for amending the agreement in the future? |  |
|  | Does the contract state the consequences for the outsourcer of failing to meet deadline or quality expectations? |  |
|  | If interim payments are expected, is the contract clear on when they will be made, and what expectations need to be achieved for the interim payment to be made? |  |
|  | Are appropriate security and nondisclosure statements included in the contract? |  |
|  | Are appropriate code ownership and property rights included in the contract? |  |
|  | Has the contract been prepared, reviewed, and approved by your legal department? |  |
|  | Has the contract been formally signed by your sponsor, the outsourcer, and any other appropriate parties? |  |

Any questions that have been answered “no” should be pursued and explained. Usually this is a sign that there is cause for concern. The more questions that are answered “no,” the more potential trouble the project is in. Work with the outsourcer to explain the reason for the “no” answer, and determine what can be done to remedy the situation.   (Remove this comment section from final document.)

| Ongoing Questions Validate at Key Milestones |  | Y/N |
| --- | --- | --- |
| Project Management |  |  |
|  | Can the vendor clearly explain where the project is vs. where it should be at this time? |  |
|  | Is the outsourcer following their procedures for managing issues, scope, risk, quality, etc.? |  |
|  | Are issues being resolved in a timely manner? |  |
|  | Are scope change requests being managed, and is the sponsor formally approving changes? |  |
|  | Are risks being identified and managed successfully? |  |
|  | Is communication between the outsourcer and your company occurring as agreed to? |  |
|  | Should the contract or Project Definition be updated to reflect any major changes to the project? |  |
|  | Is your company clear on what resources are required to assist the outsourcer in the completion of the project? |  |
| #### Deliverables |  |  |
|  | Have the deliverables specified in the Project Definition and the contract been completed up to this point? |  |
|  | Will all the future deliverables specified in the Project Definition be completed on time and within budget? |  |
|  | Have all deliverables from the outsourcer been formally approved based on adherence to the agreed upon completeness and correctness criteria? |  |
| #### Contract |  |  |
|  | If interim payments are expected, has the outsourcer completed all required work up to this point — to the agreed upon level of quality? |  |
|  | Have all terms and conditions of the contract been satisfied as expected for this point in the project? |  |
|  | Should the contract or Project Definition be updated to reflect any major changes to the project? |  |

Any questions that have been answered “no” should be pursued and explained. Usually this is a sign that there is cause for concern. The more questions that are answered “no,” the more potential trouble the project is in. Work with the outsourcer to explain the reason for the “no” answer, and determine what can be done to remedy the situation.  (Remove this comment section from final document.)